Testing Results Report - UAT

# 1 Test Summary

The following tests have been run on s Live environment.

|  |  |  |
| --- | --- | --- |
| Total JIRA tasks | 64 | No. of tasks in the release as a whole |
| Verified UAT | 21 | Issues that have been assigned over to DFT to carry out testing |
| Reopened | 5 | Issues have gone back to the development team for investigation Refer to section 4.2 |
| Closed | 9 | Issues that do not require the client to test. E.g. functionality that is disabled or maintenance improvements |

# 1.1 Breakdown of JIRA tests

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Summary | Status | Pass |
| HOINC-1485 | P3: INC0021248 - Edit attachment removed | Reopened | Fixed |
| HOINC-1778 | P3: INC0033463 - A-Z not working | Reopened | Fixed |
| HOINC-1962 | Wysiwyg images freeze text in IE | Verified - UAT | Fixed |
| HOINC-2042 | P3:PRB0040400- Horizon Issue with Search Tool | Test in UAT | Fixed |
| HOINC-2047 | P3:PRB0040401- AIM admin fault | Verified - UAT | Fixed |
| HOINC-2065 | Refine search not working | Verified - UAT | Fixed |
| HOINC-2071 | Archived doc displayed in search results for group | Test in UAT | Fixed |
| HOINC-2072 | Site section manager should be able to use preview mode | Verified - UAT | Fixed |
| HOINC-2073 | Remove flagging within groups. | Test in UAT | Fixed |
| HOINC-2074 | Ability for group member to leave a group | Test in UAT | Fixed |
| HOINC-2075 | Should not be able to vote within a public group poll unless you are a member | Test in UAT | Fixed |
| HOINC-2076 | Update wording for private groups within create new group | Test in UAT | Fixed |
| HOINC-2077 | Ex-Group members should not recieve notifications | Test in UAT | Fixed |
| HOINC-2078 | Tabbing does not work correctly within add new member | Test in UAT | Fixed |
| HOINC-2079 | Toolbar visible when cloning doc | Test in UAT | Fixed |
| HOINC-2080 | Comments total on message type visible even when comments disabled | Verified - UAT | Fixed |
| HOINC-2081 | Moving a message category does not adopt colour | Verified - UAT | Fixed |
| HOINC-2082 | Mentions appearing incorrectly when editing a message | Reopened | Fixed |
| HOINC-2083 | Message Wall comments should be 'post' | Verified - UAT | Fixed |
| HOINC-2084 | Ghost text does not disappearing on comments | Test in UAT | Fixed |
| HOINC-2085 | Hide Docs from search | Test in UAT | Fixed |
| HOINC-2086 | Enable mentioning in content body | Reopened | Fixed |
| HOINC-2087 | Support stemming/aliases in Group Search | Test in UAT | Fixed |
| HOINC-2088 | User lookup is offset when mentioning a user in a comment or reply | Test in UAT | Fixed |
| HOINC-2090 | Mobile notification menu | Closed | Fixed |
| HOINC-2091 | Improving activity feed for Groups | Test in UAT | Fixed |
| HOINC-2092 | Can't see groups I am in on Profile page | Test in UAT | Fixed |
| HOINC-2093 | Change 'Refine' to 'Search' | Verified - UAT | Fixed |
| HOINC-2096 | New general style | Test in UAT | Fixed |
| HOINC-2099 | New list style | Verified - UAT | Fixed |
| HOINC-2101 | Suggestion dropdown behind screen | Verified - UAT | Fixed |
| HOINC-2102 | My Workspace is empty for Drupal admin | Closed | Fixed |
| HOINC-2103 | Members tab appearing on site sections | Verified - UAT | Fixed |
| HOINC-2104 | Docs are always published regardless of status selected | Test in UAT | Fixed |
| HOINC-2105 | Author of Doc displayed as username and not forename/surname | Test in UAT | Fixed |
| HOINC-2106 | Rename radio button to "Private" on group creation | Test in UAT | Fixed |
| HOINC-2107 | Remove <legend> from birthday label | Closed | Fixed |
| HOINC-2108 | XSS in my workspace | Closed | Fixed |
| HOINC-2109 | ITHC link rendering remediation | Closed | Fixed |
| HOINC-2124 | Edit profile showing menu token in URL and no access to edit profile | Verified - UAT | Fixed |
| HOINC-2125 | Can see title of a secret group I am not part of - members/docs tabs | Test in UAT | Fixed |
| HOINC-2126 | Simple search counts now show <span> as plain text | Closed | Fixed |
| HOINC-2128 | Toolbar search overlaps IPE options | Verified - UAT | Fixed |
| HOINC-2131 | Productivity landing page search link redirects to productivity root page | Verified - UAT | Fixed |
| HOINC-2139 | Search redirecting to /section/home for webmaster | Verified - UAT | Fixed |
| HOINC-2140 | Errors on 'Your Feeds' Pg | Verified - UAT | Fixed |
| HOINC-2141 | Mentioning a user in a status or comment doesn't notify the user | Test in UAT | Fixed |
| HOINC-2142 | tabs no longer visible when editing site sections | Verified - UAT | Fixed |
| HOINC-2143 | apostrophes are being escaped | Test in UAT | Fixed |
| HOINC-2145 | Creating and Publishing a Doc file in Groups | Test in UAT | Fixed |
| HOINC-2146 | Groups - Mobile Screens (360px breakpoint) | Closed | Fixed |
| HOINC-2147 | My Feeds - User joins data not shown | Test in UAT | Fixed |
| HOINC-2148 | Poll author cannot see results without voting | Test in UAT | Fixed |
| HOINC-2149 | Cannot see files under Library | Verified - UAT | Fixed |
| HOINC-2150 | Preview in Blog creation returns error | Verified - UAT | Fixed |
| HOINC-2151 | "Liking" Blog comment does not turn 'thumb' blue on Core-QA | Closed | Fixed |
| HOINC-2152 | Mention drop-down is transaparent | Reopened | Fixed |
| HOINC-2153 | No email when added to group | Test in UAT | Fixed |
| HOINC-2154 | Email notification for inappropriate comment in Groups has typo, wrong person mentioned | Test in UAT | Fixed |
| HOINC-2158 | Mentioning with . removes breaklines | Verified - UAT | Fixed |
| HOINC-2159 | Content search results appearing with different size text | Closed | Fixed |
| HOINC-2160 | When you like content, the author does not receive notification | Test in UAT | Fixed |
| HOINC-2161 | Cannot flag comments as inappropriate on Blog entry | Verified - UAT | Fixed |
| HOINC-2162 | Can't see profile pictures in feed | Test in UAT | Fixed |

# 2 Regression Tests

The table below summarises the tests run for regression testing and the test results obtained for each regression test:

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Summary | Status | Pass |
| HOINC-2090 | Mobile notification menu | Closed | Fixed |
| HOINC-2102 | My Workspace is empty for Drupal admin | Closed | Fixed |
| HOINC-2107 | Remove <legend> from birthday label | Closed | Fixed |
| HOINC-2108 | XSS in my workspace | Closed | Fixed |
| HOINC-2109 | ITHC link rendering remediation | Closed | Fixed |
| HOINC-2126 | Simple search counts now show <span> as plain text | Closed | Fixed |
| HOINC-2146 | Groups - Mobile Screens (360px breakpoint) | Closed | Fixed |
| HOINC-2151 | "Liking" Blog comment does not turn 'thumb' blue on Core-QA | Closed | Fixed |
| HOINC-2159 | Content search results appearing with different size text | Closed | Fixed |

# 3 Performance Testing

The table below summarises the tests run for performance testing and the test results obtained for each test:

# 4 Test Instances

This sections provides information on any unexpected results, problems or defects that occurred during testing. All defects will be logged in JIRA for reference and retesting when required.

# 4.1 Resolved Test Instances

It is known that bugs can arise from testing post deployment, this may be due to deployment issue or bugs missed during QA due to environmental differences. All defects will be logged in JIRA and assessed and progressed appropriately.

# 4.2 Unresolved Test Instances

Unfortunately it may be the case that some defects cannot be resolved within the current release for various reasons. If this is the case, a plan of next steps will be taken and adhered to.